# IMPULSIVE INCUBATOR CONTRACT: WORK PLAN & MILESTONES

Date: January 7, 2026 - January 12, 2026 Project: Mathlantis Game Improvements Current Date: January 8, 2026 Status: On Track

## 1. OBJECTIVE

This document serves as the roadmap for the Mathlantis project incubator period. It outlines the specific improvements, optimizations, and content updates agreed upon for the 6-day sprint. The goal is to address all feedback from the initial assessment by January 12th.

## 2. WEEKLY MILESTONES & SCHEDULE

### Day 1: Wednesday, January 7 — Core Mechanics & High Priority Fixes

Focus: Resolving critical gameplay issues and establishing stable building mechanics.

- Building Mechanics Overhaul:

  - Fixed template buttons to ensure they construct actual visual structures.

  - Implemented staggered animations for building placement.

- High Priority Defect Resolution:

  - Sound Effects: Replaced negative/failure-sounding correct answers with appropriate positive feedback. Adjusted overall volume levels.

  - Visual Feedback: Implemented shake animations and red background indicators for incorrect answers.

- Status: [Delivered]

### Day 2: Thursday, January 8 (TODAY) — UI/UX & Feedback Loops

Focus: Enhancing user interface clarity and player guidance.

- Character & World Display:

  - Implemented UI to show locked/unlocked characters.

  - Added clear visualization of World unlock requirements.

- Instructional Design:

  - Improved in-game guidance to explain building methods and game features clearly.

- Audio Enhancement:

  - Integrated volume-controlled sounds with distinct feedback cues for gameplay actions.

- Status: [Delivered]

### Day 3: Friday, January 9 — Content Expansion (Part I)

Focus: Implementing unique themes for the first set of worlds.

- Mini-Game Themes Implementation:

  - Plan to integrate pyramid-themed math challenges for the Ancient Egypt World (multiples of 3).

  - Plan to integrate castle-themed math challenges for the Medieval Kingdom World (division mechanics).

- Audio Atmosphere:

  - Will add background music with user-accessible volume controls.

- Status: [Scheduled]

### Day 4: Saturday, January 10 — Content Expansion (Part II)

Focus: Completing world themes and advanced game mechanics.

- Mini-Game Themes Implementation:

  - Futuristic City: Implement space-themed math challenges.

  - Modern City: Implement standard urban-themed math challenges.

- Game Feel Improvements:

  - Refine pulse effects for correct answers to reinforce positive reinforcement.

- Status: [Scheduled]

### Day 5: Sunday, January 11 — Bonus Features & Engagement

Focus: Adding "delight" features and alternative gameplay modes.

- Puzzle Piece System (Bonus Feature):

  - Implement puzzle pieces as an alternative to blocks (Reviewer Suggestion).

  - Create toggle functionality and visual progress tracking.

- Celebration Mechanics:

  - Add celebration sequences for 100% completion (achievements modal, confetti).

- Status: [Scheduled]

### Day 6: Monday, January 12 — Optimization, Polish & Final Delivery

Focus: Ensuring compatibility, responsiveness, and final code delivery.

- Responsive Design & Mobile Optimization:

  - Fix layout issues for various screen sizes.

  - Implement mobile-friendly touch adjustments.

- Project Wrap-up:

  - Final review of all "High" and "Medium" priority issues.

  - Submission of "Delivered" state for all tasks.

- Status: [Scheduled]

## 3. SUMMARY

- Completed (Jan 7-8): Core fixes, Building mechanics, UI updates, Sound FX.

- Upcoming (Jan 9-12): World Themes, Background Music, Bonus Puzzle Feature, Responsive Polish.